AuxiCommerce | Multi-Store / Multi-Website & SEO

Fit-Gap Assessment

# 1. Assignment Brief

Multi-Store / Multi-Website & SEO

- Read the AuxiCommerce eCommerce Feature Roadmap

- Review Multi-Store/Multi-Website and SEO capabilities

- Analyse: Multiple websites/stores/store views, Different catalogues, Different pricing, Different domains, Different currencies/languages, Different checkout/payment/shipping configuration, SEO URLs and URL rewrites, Meta title/description, XML sitemap

- Prepare a fit-gap assessment for the current AuxiCommerce platform

# 2. Summary

Multi-store/multi-website already live in production for two brands, Allied Pinnacle and Vuvale, each with its own theme and website scope. Core SEO infrastructure (URL rewrites, XML sitemap, robots.txt, canonical tags) is native, enabled, and needs no new development. The custom codebase (chiefly Duco_AuxiCommerce and Duco_StoreConfigGraphQl) wraps these native capabilities in GraphQL for the headless React admin — it doesn’t reimplement them.

Scope Exclusions

Not in scope: live DB config values, DNS/vhost records, live sitemap/robots/Search Console output. Where behavior depends on runtime config rather than code, it’s flagged Needs Confirmation below rather than assumed.

# 3. Classification Legend

Reconciling Roadmap §20’s five tiers with Appendix A’s four:

- Native: Available today via configuration, little/no customisation

- Extend: Native capability wrapped/extended for AuxiCommerce’s context (e.g. headless admin)

- Existing Custom: Not native; already bespoke-built

- Partially Available / Needs Confirmation: Exists but not fully configured, or live status unverifiable from code

- Integration: Depends primarily on an external system

- New Development: Not covered today; would require bespoke build

# 4. Key Findings at a Glance

- Already in production: Two live brand websites — Allied Pinnacle (theme parent Magento/luma) and Vuvale (theme parent Smartwave/porto) — run on the native multi-website model. Duco_AzureEmail already stores brand content (client name, address, signature) website-scoped, with comments explicitly anticipating further brands (“e.g. Allied, Foodville”).

- Custom code extends, doesn’t replace: Duco_AuxiCommerce + Duco_StoreConfigGraphQl expose native Website/Store Group/Store View management and a generic system.xml config reader/writer (covers native SEO/Design/Catalog sections automatically) via GraphQL for the React admin.

- Two SEO/content gaps: (1) Only one locale file exists (en_US.csv) — multi-language is native capability that’s not yet populated. (2) Product rich-snippet structured data exists only in the Porto-derived theme lineage (Vuvale), not Allied Pinnacle’s Luma-derived theme.

- Possible duplicate content system: Custom Duco_Cms implements its own page/section/media model with its own SEO meta fields, running alongside the still-enabled native Magento_Cms.

# 5. Fit-Gap — Multi-Store / Multi-Website

## Multiple websites   NATIVE

- Evidence: Native Website entity; 2 live brands evidenced by distinct themes + website-scoped Duco_AzureEmail config

- Gap / Action: None functional; standardise theme lineage for future brands

## Multiple stores (Store Groups)   EXTEND

- Evidence: GraphQL CRUD in Duco_AuxiCommerce (SaveStoreGroup, DeleteStoreGroup, StoreHierarchy) incl. root_category_id per group

- Gap / Action: None

## Multiple store views   EXTEND

- Evidence: GraphQL CRUD (SaveStoreView, DeleteStoreView) incl. native “can’t delete default/last view” safeguard

- Gap / Action: None

## Different catalogues   NATIVE

- Evidence: Root category per Store Group native; root_category_id field already on the custom admin’s Store Group type. Separate Duco_CatalogMapping = customer-specific (B2B), not site-based

- Gap / Action: Needs Confirmation — verify Allied Pinnacle vs Vuvale actually use distinct root categories today

## Different pricing   NATIVE

- Evidence: Native Website-scope Catalog Price Scope, Tier/Group pricing. Duco_CustomerPrice adds B2B negotiated pricing on top

- Gap / Action: Needs Confirmation — live catalog/price/scope value not visible from code

## Different domains   NATIVE

- Evidence: Native per-store-view Base URL. No custom routing code; alliedpinnacle.com appears only in an email comment

- Gap / Action: Confirm production vhost/domain→store-code mapping (infra, outside codebase)

## Different currencies   NATIVE

- Evidence: Magento_Directory + Magento_CurrencySymbol enabled, no custom code

- Gap / Action: Needs Confirmation — allowed/default currencies per website

## Different languages   NATIVE, NOT POPULATED

- Evidence: i18n framework native; only vuvale/i18n/en_US.csv exists, no extra language packages in composer.json

- Gap / Action: Action — source language packs + translation workflow before Phase 4

## Different checkout/payment/shipping config   EXTEND

- Evidence: Native website/store-scoped config; Duco_Payment (Westpac PayWay) & Duco_Shipping both showInWebsite="1". No dedicated checkout module — relies on native scope

- Gap / Action: Confirm native checkout config meets both brands’ needs ahead of Phase 2

Note — “Site” vs “Website”: AuxicommerceWebsiteNode/StoreGroup/StoreView (native multi-site mirror) must not be confused with AuxicommerceSite (fleet management of separate AuxiCommerce installations — EC2 deploy, ping, remote-config sync). Different concepts, similar names.

# 6. Fit-Gap — SEO

## SEO-friendly URLs & rewrites   NATIVE

- Evidence: Magento_UrlRewrite, Magento_CatalogUrlRewrite, Magento_CmsUrlRewrite (+GraphQL variants) all enabled, no overrides

- Gap / Action: None in code; recommend live audit of rewrite table health

## Canonical URLs   NATIVE

- Evidence: Native canonical-tag config for Categories/Products

- Gap / Action: Needs Confirmation — enabled per store view?

## Meta title/description/keywords   NATIVE (PRODUCT/CATEGORY) + EXISTING CUSTOM (DUCO CMS)

- Evidence: Native for Product/Category/CMS. Parallel Duco_Cms has its own meta_title/meta_description (falls back to page title when empty), exposed via CmsPageMeta/SaveCmsPageMeta. Native Magento_Cms still enabled too

- Gap / Action: Clarify authoritative content system; no meta_keywords equivalent found on the custom CMS entity

## XML sitemap   NATIVE

- Evidence: Magento_Sitemap enabled, no custom code

- Gap / Action: Needs Confirmation — cron actually generating sitemap.xml per store view + submitted to search consoles

## Robots.txt / indexing controls   NATIVE

- Evidence: Magento_Robots enabled, no override

- Gap / Action: Verify per-store-view rules block staging/non-canonical domains

## Rich snippets / structured data   EXTEND (PARTIAL, ONE BRAND ONLY)

- Evidence: Smartwave/porto theme has rich_snippet.phtml (schema.org Microdata: Product/Offer/AggregateRating), inherited by Vuvale only — not by Allied Pinnacle (Luma-derived). No JSON-LD anywhere

- Gap / Action: Port to Allied Pinnacle; consider JSON-LD upgrade + coverage beyond Product pages

## Hreflang tags   NEW DEVELOPMENT

- Evidence: Not found anywhere

- Gap / Action: Only relevant once multi-language exists; sequence after language enablement

## SEO config reachable from custom admin   EXTEND

- Evidence: Duco_StoreConfigGraphQl is a generic system.xml schema/value reader-writer — automatically covers SEO/Design/Catalog sections, no hardcoding

- Gap / Action: None — positive finding, reduces expected Phase 3 admin effort